|  | Closeout Report: Tablet Rollout` |
| --- | --- |

# Project Summary

Project Name: Sauce & Spoon Tablet Integration (Test Launch)

Objective: To modernize the guest experience, streamline order efficiency, and increase digital marketing enrollment through the implementation of tabletop ordering technology.

The test launch successfully validated the tablet system’s viability within our dining environment. With a 72% guest satisfaction rate, the project demonstrated that customers are ready to embrace digital ordering, particularly for dinner service and the final checkout process.

Key Achievements:

- High Engagement: 100% of test participants used the tablet for their main course, with a notable 36% utilizing the device for "on-demand" re-ordering during their meal.

- Revenue & Marketing Growth: The system proved highly effective for data capture, achieving a 78% conversion rate for newsletter sign-ups.

- Efficiency: The majority of food orders (56%) were delivered in under 20 minutes, supporting the hypothesis that digital entry reduces service lag.

- Staff Adoption: Server-led guest onboarding was a primary driver of success, with 76% of guests feeling well-instructed on the new technology.

While the pilot was successful, the results identified specific friction points regarding order modification accuracy (28% error rate) and UI navigation, which will be addressed in the next phase of the rollout.

# Methodology

The evaluation of the tablet integration was conducted through a controlled pilot program designed to simulate a live restaurant environment while gathering specific performance metrics.

### 1. Participant Selection

The study included a sample size of 50 participants. To ensure a representative data set, participants were asked to engage with the tablets as if they were standard diners, covering all meal courses from drinks to dessert.

### 2. Data Collection Tools

Data was gathered using a two-pronged approach:

- Quantitative: A digital survey sent immediately following the dining experience to capture ratings on ease of use, speed, and confidence in payment security.

- Qualitative: Open-ended feedback sections were included to identify specific technical "bugs" (e.g., screen freezing) and kitchen errors.

### 3. Measured Success Criteria

The pilot was evaluated against four primary pillars:

- Usability: Assessing the intuitiveness of the UI and navigation.

- Order Fidelity: Comparing guest input on the tablet against the accuracy of the physical entree received.

- Operational Speed: Measuring perceived wait times for seating versus actual food delivery times.

- Customer Sentiment: Measuring the preference for digital interaction versus traditional waiter-led service.

### 4. Analysis Framework

Responses were analyzed to identify correlations between staff instruction and guest confidence. We utilized a 5-point Likert scale for satisfaction metrics to provide a granular view of the "Neutral" vs. "Promoter" segments of our customer base.

# Results

Performance Baseline:

|  | Planned | Actual | Notes |
| --- | --- | --- | --- |
| Actual Project Schedule vs Planned | Launch on Apr. 23 | Launched on Apr. 23 | We were able to launch on the day we wanted, but had to accelerate our tasks due to delays |
| Actual Project Cost vs Planned | Training materials and fees: $10,000 Hardware and software implementation across locations: $3,500 Maintenance (IT fees): $5,000 Updated website and menu design fee: $5,000 Other customization fees: $550 | Training materials and fees: $7,486 Hardware and software implementation across locations: $3,600 annually Maintenance (IT fees): $0 (included with hardware order subscription) Updated website and menu design fee: $4,250 Other customization fees: $578 | Overall, we nearly matched our budget |
| Planned Scope vs Delivered Scope | Install tablets at two restaurant locations Launch at the beginning of Q2 (April 1) Create a plan for how to train staff on the new system | Physically installed tablets at two restaurant locations via electrician Added menus, coupons, branding, and additional content to tablets Integrated tablets with POS system Negotiated with tablet vendor over timing Created a plan for training Managed waitstaff expectations and concerns Trained BOH and FOH Created system for maintenance/locking Implemented system of surveying and measuring customer satisfaction | We didn’t realize how many moving pieces we were going to encounter |

Key Accomplishments:

- High Overall Guest Satisfaction: Successfully achieved a 72% positive rating (4 or 5 stars) for the tablet experience during the initial launch, proving strong customer appetite for the technology.

- Effective Digital Onboarding: Attained a 76% "Very Well" rating for staff-led instruction, demonstrating that the front-of-house team is successfully championing the new system.

- Significant Marketing Growth: Generated a massive 78% opt-in rate for the digital newsletter, transforming the ordering process into a powerful customer acquisition tool.

- Streamlined Service Speed: Optimized kitchen workflow with 56% of orders delivered in under 20 minutes, confirming the tablet's ability to expedite the "order-to-table" lifecycle.

- Strong Payment Trust: Established high consumer confidence in digital security, with 82% of guests confirming the checkout process was quick, easy, and secure.

- Increased Guest Autonomy: Enabled 36% of diners to place multiple rounds of orders independently, indicating the potential for increased "add-on" sales without requiring additional labor.

- Successful Hardware Reliability: Maintained a system stability rate of 88% with no technical issues, providing a solid foundation for a wider regional rollout.

# Lessons Learned

- Instruction is the Key to Adoption: The high satisfaction scores (72%) were directly linked to the staff’s performance. Because 76% of guests felt "Very Well" instructed, the barrier to entry for the new tech was significantly lowered.

- Modification Communication Gap: A 28% order error rate indicates that while the tablet is great for standard items, the "Special Instructions" or "Substitutions" are not being communicated effectively to the kitchen.

- UI/UX Friction Points: Despite a high overall rating, the "Neutral" scores on navigation suggest the menu hierarchy may be too complex. "Very Easy" ratings (20%) were lower than "Overall Experience" ratings (32%), showing guests like the concept more than the current interface.

- Physical Payment Limitations: A notable segment of "false" responses regarding the checkout process came from guests wanting to use cash. The digital-only payment model created a bottleneck that required manual waiter intervention.

- Hardware Stability: A 12% failure rate (freezing/glitching) is high for a scaled rollout. These "glitches" often required a full system reboot, which disrupts the flow of service.

- Missed Loyalty Opportunities: While newsletter sign-ups were a massive success (78%), the Birthday Club (16%) failed to gain traction. This suggests that without a clear, immediate value proposition (e.g., "Sign up for a free treat"), guests are less likely to share personal data.

# Next Steps

- Kitchen Display System (KDS) Audit: Review how modifications and allergies are displayed on kitchen tickets to reduce the 28% error rate before the full launch.

- UI/UX Simplification: Collaborate with the software vendor to streamline the menu navigation, specifically reducing the number of "clicks" required to add an item to the cart.

- Hardware Stress Test: Conduct a diagnostic review of the 6 tablets that experienced freezing to determine if the issue is software-related or a result of local Wi-Fi dead zones.

- Refine the Birthday Club Offer: Revise the tablet prompt for the Birthday Club to include an immediate or high-value incentive to bring sign-up rates closer to the newsletter success levels.

- Standardize "Hybrid" Service Training: Since 30% of guests want a mix of tablet and waiter interaction, create a service standard that defines exactly when a waiter should step in (e.g., "The Two-Minute Check-in").

- Cash-Handling Protocol: Develop a clear "Cash Checkout" button on the tablet that alerts the server immediately, ensuring those guests aren't left waiting for the bill.

- Full Rollout Schedule: Based on these adjustments, propose a 30-60-90 day roadmap for a phased rollout to all remaining locations.

# Project Documentation Archive

- [link the project proposal]

- [link the project charter]

- [link the project plan]

- [link the evaluation findings presentation]